BAVIS

Border AI Video Intelligence System

Team Build & Execution Guide

Smart India Hackathon 2026 · SIH26187

| Field | Detail |
| --- | --- |
| Problem Statement | AI-Based Intelligent Video Analytics Platform for Border Surveillance using existing CCTV Infrastructure |
| Organization | Ministry of Home Affairs |
| Department | Sashastra Seema Bal (SSB), Police II Division |
| Theme | Blockchain & Cybersecurity |
| Idea submission deadline | 20 September 2026 |
| Document purpose | Give every team member (backend, frontend, AI/CV, data, DevOps) a shared architecture and a parallel build plan so the whole team can work simultaneously without blocking each other. |

# 1. Executive Summary

BAVIS (Border AI Video Intelligence System) is a software-defined AI video analytics platform that turns existing IP-based CCTV infrastructure into an intelligent surveillance network. It ingests live video streams, applies computer vision and machine learning, converts raw video into structured security events, and delivers real-time alerts and searchable incident intelligence.

The core design principle is retrofit-first: BAVIS does not require replacing deployed cameras with specialized smart-camera hardware. Instead, it places an AI analytics layer on top of existing CCTV streams — directly answering the SIH problem statement's demand for a cost-effective, scalable solution deployable at remote Border Out Posts, check posts and border roads.

Why this document exists: This is not just the pitch document — it is the shared reference the whole team builds from. It defines the architecture once, splits it into independent workstreams (AI/CV, Backend, Frontend, Data, DevOps, Intelligence Engine), gives each workstream its own tech stack, deliverables and API contract, and lays out a day-by-day plan so multiple people can build different parts of BAVIS at the same time without stepping on each other.

# 2. Problem Context & Target Outcome

Border Out Posts, check posts and border roads commonly already have CCTV for recording and live monitoring, but they depend on continuous human observation. Specialized hardware for face recognition, ANPR, intrusion detection and object tracking is expensive and hard to deploy at remote locations. BAVIS solves this by adding intelligence in software, not in new cameras.

### Target Outcomes

- Transform standard IP CCTV feeds into actionable intelligence.

- Reduce dependence on continuous manual video monitoring.

- Generate real-time alerts for security-relevant events.

- Create an event timeline and searchable incident history.

- Support integration with existing command-and-control systems.

- Remain modular, scalable and suitable for remote deployments.

# 3. Vision: Observe → Understand → Reason → Alert → Record

BAVIS is an end-to-end surveillance intelligence pipeline with five stages. Every workstream in Section 5 maps onto one or more of these stages.

| Stage | What happens | Owning workstream |
| --- | --- | --- |
| Observe | Connect to existing CCTV / IP video streams. | Backend / Ingestion |
| Understand | Detect, classify and track entities in video. | AI / Computer Vision |
| Reason | Correlate detections over time, evaluate rules and behaviour. | Intelligence / Event Engine |
| Alert | Notify operators when defined security conditions occur. | Backend + Frontend |
| Record | Store structured evidence, metadata and event history. | Data & Storage |

# 4. System Architecture

The architecture separates video ingestion, AI inference, event intelligence, storage, alerting and the operator UI into independent layers. This is what makes parallel team development possible: each layer talks to its neighbours through a fixed contract (Section 8), so a team member can build the Frontend against a mocked API while another builds the real AI pipeline, and they integrate later without rewriting either side.

## 4.1 High-Level Data Flow

- 1.  Existing CCTV / IP Camera

- 2.  RTSP / IP Stream Gateway

- 3.  Frame Sampling & Pre-processing

- 4.  AI Inference Layer (detection, tracking, ANPR, face, night analytics)

- 5.  Event & Risk Engine (zone rules, temporal rules, correlation, scoring)

- 6.  Alert Service

- 7.  Evidence / Event Storage

- 8.  Operator Dashboard / Command Interface

## 4.2 Architecture Diagram (Textual)

CCTV CAMERAS

        |-- RTSP/IP Streams

            v

      VIDEO INGESTION GATEWAY   (Backend/Ingestion team)

        |-- Decode / Resize / Sample

            v

      AI VISION ENGINE          (AI/CV team)

        |-- Person / Vehicle Detection

        |-- Multi-object Tracking

        |-- Face Detection

        |-- ANPR / OCR

        '-- Night / Motion Analytics

            v

      EVENT INTELLIGENCE ENGINE (Intelligence team)

        |-- Virtual Fence / Zone Rules

        |-- Temporal Behaviour Rules

        |-- Event Correlation

        '-- Risk Scoring

            |----------------> ALERT SERVICE ----> OPERATOR (Backend + Frontend)

            v

      EVIDENCE + EVENT STORE    (Data team)

            v

      DASHBOARD / SEARCH / INCIDENT TIMELINE (Frontend team)

## 4.3 Logical Layers

| Layer | Components | Responsibility |
| --- | --- | --- |
| Edge / Ingestion | RTSP connectors, stream manager, frame sampler | Acquire and normalize existing CCTV streams. |
| AI / Vision | Object detector, tracker, face detector, ANPR/OCR, night analytics | Convert frames into structured detections. |
| Intelligence | Zone engine, temporal rules, risk scoring, event correlator | Turn detections into meaningful security events. |
| Application | API gateway, authentication, dashboard, alert service | Expose intelligence to authorized operators. |
| Data | Event DB, object metadata, evidence storage, audit log | Persist events, evidence references and audit history. |
| Integration | Webhooks/APIs, command-system adapter | Connect BAVIS to existing operational systems. |

# 5. Technology Stack

This is the proposed stack. It is not mandated by SIH — these are our engineering choices, picked so each workstream can move independently and the team can demo something working within days.

| Area | Proposed stack |
| --- | --- |
| Video | RTSP/IP camera streams, FFmpeg / GStreamer / OpenCV |
| AI / Computer Vision | Python, PyTorch or ONNX Runtime, YOLO-family detector (or equivalent), OpenCV |
| Tracking | ByteTrack or BoT-SORT (or equivalent multi-object tracker) |
| ANPR | Plate-detection model + OCR (e.g. Tesseract / PaddleOCR / EasyOCR) pipeline |
| Backend API | FastAPI (Python) or Node.js service layer |
| Frontend | React / Next.js + TypeScript + Tailwind CSS |
| Database | PostgreSQL for structured events and configuration |
| Cache / Messaging | Redis and/or a message queue (e.g. RabbitMQ) for async event processing |
| Evidence Storage | S3-compatible object storage / MinIO for clips and snapshots |
| Deployment | Docker; GPU-enabled edge server or centralized inference server |
| Observability | Prometheus / Grafana or equivalent logging & metrics |
| Security | RBAC, TLS, secrets management, audit logging, network segmentation |

# 6. Team Workstreams — Build in Parallel

Split the team into six workstreams. Each one can start on day one because it only needs the shared contracts in Section 8 (API shapes + data model), not a finished neighbour. Mock the contract, build against the mock, swap in the real thing during integration days.

## 6.1 Workstream A — AI / Computer Vision

Suggested team size: 2–3 people (the core CV strength of the team)

Mission: Turn raw video frames into structured detections: who/what is in frame, where, and how confident.

### Owns / builds

- Object detector for person + vehicle classes.

- Multi-object tracker assigning stable track_ids across frames.

- Face detection module (detection only; recognition gated behind explicit authorization).

- ANPR pipeline: plate region detection + OCR text extraction with confidence score.

- Night / low-light movement analytics.

- A thin inference-server wrapper (FastAPI or gRPC) so this module is callable, not a notebook.

### Primary tech

Python, PyTorch/ONNX Runtime, OpenCV, YOLO-family detector, ByteTrack/BoT-SORT, OCR pipeline for ANPR.

### Depends on (inputs)

- Frame stream from the Ingestion module (Workstream B).

### Exposes (outputs / contract)

- A stable JSON "Detection" event per frame/track: camera_id, timestamp, object_type, confidence, bbox, track_id (see Section 8.1).

## 6.2 Workstream B — Backend / API / Ingestion

Suggested team size: 2 people

Mission: Own the RTSP/IP ingestion pipeline, the core API gateway, authentication, and the alert service that pushes events out.

### Owns / builds

- RTSP/IP stream connector + frame sampler (feeds Workstream A).

- API gateway: REST (or REST+WebSocket) endpoints for cameras, events, alerts, zones, users.

- Authentication and RBAC (operator / supervisor / admin roles).

- Alert service: push high-priority events to the dashboard in real time (WebSocket/SSE).

- Integration layer: webhook/API adapter stub for external command-and-control systems.

### Primary tech

FastAPI or Node.js, FFmpeg/GStreamer for stream handling, Redis or a message queue, JWT/OAuth for auth.

### Depends on (inputs)

- Video source(s) — for the demo, simulated RTSP feeds or looped video files.

- Event schema from Workstream D.

### Exposes (outputs / contract)

- REST/WebSocket API consumed by the Frontend (Workstream C).

- Frame stream consumed by AI/CV (Workstream A).

## 6.3 Workstream C — Frontend / Operator Dashboard

Suggested team size: 1–2 people

Mission: Give the operator one screen to watch cameras, see alerts the moment they happen, and investigate incidents.

### Owns / builds

- Multi-camera live monitoring dashboard with bounding boxes + tracking IDs overlaid.

- Real-time alert panel (severity-coded).

- Virtual fence / zone editor (draw a line or polygon on the camera view).

- Incident timeline with snapshot/clip playback.

- Event search and filtering (camera, event type, severity, time range).

- Role-based login screens; operator acknowledgement workflow for incidents.

### Primary tech

React / Next.js, TypeScript, Tailwind CSS, WebSocket client for live alerts, a charting/map library for zones.

### Depends on (inputs)

- The API contract from Workstream B (can build against a mocked API first — see Section 8).

### Exposes (outputs / contract)

- Nothing downstream — this is the leaf of the system.

## 6.4 Workstream D — Data, Storage & Event Schema

Suggested team size: 1 person (can be shared with Backend)

Mission: Own the data model, the database, and evidence storage so every other workstream reads/writes the same shapes.

### Owns / builds

- Finalize and version the core data model (Section 9) as the single source of truth.

- PostgreSQL schema + migrations for Camera, Detection, Track, Alert, Evidence, Zone, Audit Log.

- Evidence storage bucket structure for snapshots/clips with retention rules.

- Seed/test data and a fixtures script so other workstreams can develop without waiting on live cameras.

### Primary tech

PostgreSQL, S3-compatible storage / MinIO, migration tooling (Alembic/Prisma).

### Depends on (inputs)

- Nothing — this should be defined first, in parallel with architecture kickoff.

### Exposes (outputs / contract)

- The schema itself, published to the team as the shared contract everyone codes against.

## 6.5 Workstream E — Intelligence / Event & Risk Engine

Suggested team size: 1–2 people

Mission: Turn a stream of raw detections into a small number of explainable, prioritized security events.

### Owns / builds

- Virtual fence / zone-crossing rule evaluator (line/polygon geometry vs. track trajectory).

- Temporal rules: dwell-time, sustained-movement, unusual-time-window detection.

- Event correlator: combine multiple weak signals (e.g. person + restricted zone + odd hour) into one event.

- Risk scoring: assign severity so the dashboard can sort by what matters.

### Primary tech

Python (can sit next to AI/CV or Backend), rules engine of your choice, PostgreSQL for rule config.

### Depends on (inputs)

- Detection/track stream from Workstream A.

- Zone configuration from Workstream D/C.

### Exposes (outputs / contract)

- Structured "Event"/"Alert" records (Section 8.2) written to the DB and pushed to Workstream B's alert service.

## 6.6 Workstream F — DevOps, Security & Integration

Suggested team size: 1 person

Mission: Make sure everything above can actually run together, stay secure, and be demoed reliably.

### Owns / builds

- docker-compose stack that brings up ingestion, AI service, backend, frontend, DB, storage together.

- TLS termination, secrets management, network segmentation between camera network and app network.

- Audit logging pipeline and RBAC enforcement checks.

- Basic CI: lint + test on push; build images for each service.

- Observability: request/inference latency, FPS, error-rate dashboards.

### Primary tech

Docker & docker-compose, TLS, secrets management (.env/Vault), Prometheus/Grafana, CI (GitHub Actions).

### Depends on (inputs)

- A working service from every other workstream, even a stub, to containerize.

### Exposes (outputs / contract)

- The one-command demo environment everyone (and the judges) runs BAVIS from.

# 7. Repository & Project Structure

Use one monorepo so contracts (Section 8) stay in sync, but keep each workstream in its own top-level folder with its own dependency file so people don't block each other.

bavis/

      |-- ingestion/          # Workstream B - RTSP/IP capture, frame sampling

      |-- ai-engine/          # Workstream A - detection, tracking, ANPR, face, night

      |-- intelligence/       # Workstream E - zone rules, correlation, risk scoring

      |-- backend-api/        # Workstream B - gateway, auth, alert service

      |-- frontend/           # Workstream C - React/Next.js dashboard

      |-- data/               # Workstream D - schema, migrations, seed/fixture data

      |-- infra/              # Workstream F - docker-compose, CI, monitoring, TLS

      |-- docs/               # This document + API contracts + ADRs

      '-- docker-compose.yml  # one command to bring the whole system up

Branching: trunk-based with short-lived feature branches per workstream, e.g. ai/detector-v1, be/alert-service, fe/incident-timeline. Merge to main behind a green CI build. Daily 10-minute standup to flag any contract change before it lands.

# 8. Shared Contracts (build against these, not against each other)

These are the interfaces that let six people build six different things at once. Treat any change to these shapes as a team-wide announcement, not a silent edit.

## 8.1 Detection event (AI/CV -> Intelligence/Backend)

{

        "camera_id": "string",

        "frame_ts": "ISO-8601 timestamp",

        "object_type": "person | vehicle | face",

        "confidence": 0.0,

        "bbox": [x1, y1, x2, y2],

        "track_id": "string"

      }

## 8.2 Alert / Event (Intelligence -> Backend -> Frontend)

{

        "alert_id": "string",

        "event_id": "string",

        "severity": "low | medium | high",

        "rule": "string (e.g. virtual_fence_breach)",

        "status": "new | acknowledged | resolved",

        "created_at": "ISO-8601 timestamp",

        "acknowledged_by": "user_id | null",

        "evidence_ref": "string | null"

      }

## 8.3 Core API endpoints (Backend → Frontend) — indicative

| Method & path | Purpose |
| --- | --- |
| GET /cameras | List cameras and stream status. |
| GET /cameras/{id}/stream | Live stream reference (WebRTC/HLS/WS) for the dashboard. |
| GET /events?camera=&type=&severity=&from=&to= | Search/filter event history. |
| GET /alerts?status= | List alerts by status. |
| POST /alerts/{id}/ack | Operator acknowledges an alert. |
| POST /zones | Create/update a virtual fence or restricted zone. |
| GET /evidence/{id} | Fetch snapshot/clip reference for an event. |
| WS /alerts/stream | Real-time push of new alerts to the dashboard. |

Frontend can build against a mocked version of this API from day one (e.g. a small JSON server) and swap the base URL once Workstream B's real gateway is up.

# 9. Core Data Model

| Entity | Representative fields |
| --- | --- |
| Camera | camera_id, name, location_code, stream_url/reference, status, configuration |
| Detection | event/frame timestamp, camera_id, object_type, confidence, bbox, track_id |
| Track | track_id, camera_id, start/end time, trajectory summary, object class |
| Alert | alert_id, event_id, severity, rule, status, created_at, acknowledged_by |
| Evidence | evidence_id, event_id, snapshot/clip reference, retention metadata |
| Zone | zone_id, camera_id, polygon/line geometry, rule type, threshold |
| Audit Log | actor, action, object, timestamp, result, source |

# 10. Build Roadmap

The SIH idea-submission deadline is 20 September 2026. From today, that leaves a short window to lock the idea/architecture and produce convincing evidence (this document + a working local demo/prototype video); the phases below then continue into the full MVP build for later rounds. Run the phases in parallel across workstreams — the phase numbers indicate priority order per workstream, not a strict company-wide sequence.

## 10.1 Immediate window (through idea submission, 20 Sep 2026)

| Day range | Goal | Who |
| --- | --- | --- |
| Day 1 | Freeze architecture + data model + API contract (Sections 4, 8, 9). Repo scaffolded (Section 7). | Whole team |
| Day 2–4 | Each workstream stands up a "hello world" of its piece: a detector running on a sample video, a mocked API + skeleton dashboard, docker-compose skeleton, DB schema migrated. | A–F in parallel |
| Day 5–9 | Vertical slice: one camera feed → detection → one rule (virtual fence) → one alert → shows on dashboard, end to end. | A, B, C, E |
| Day 10–13 | Add tracking IDs, incident timeline, evidence snapshot capture, basic ANPR demo. | A, B, C, D |
| Day 14–16 | Polish demo story (Section 11), record/prepare walkthrough, write up submission materials from this document. | Whole team |
| Day 17–19 | Buffer for bugs, security pass (RBAC, TLS), rehearsal. | F + whole team |

## 10.2 Post-submission MVP phases (if selected / for the working prototype round)

| Phase | Deliverables |
| --- | --- |
| Phase 1 — Foundation | Camera ingestion, dashboard shell, authentication, event schema. |
| Phase 2 — Core Vision | Person/vehicle detection, tracking, camera health. |
| Phase 3 — Intelligence | Virtual fences, dwell rules, night movement, event correlation. |
| Phase 4 — Identification | ANPR and controlled face-analysis module. |
| Phase 5 — Evidence & Operations | Incident timeline, search, clips, audit logs, role management. |
| Phase 6 — Edge & Scale | GPU optimization, edge deployment, offline buffering, multi-site management. |
| Phase 7 — Integration | Command-system APIs, deployment hardening, monitoring and security testing. |

# 11. MVP Demo Story

- Operator opens BAVIS and sees all connected cameras.

- A person approaches a restricted border-zone in a demo feed.

- BAVIS detects and tracks the person.

- The virtual-fence rule is triggered.

- The system generates a high-priority alert with timestamp, camera, reason and evidence.

- The operator opens the incident and views the event timeline.

- A second scenario demonstrates vehicle detection/ANPR and shows how structured intelligence is stored.

### MVP checklist

- 3–4 simulated IP/RTSP camera feeds

- Live multi-camera dashboard

- Person and vehicle detection

- Multi-object tracking

- Virtual fence / restricted zone

- Night movement scenario

- Basic ANPR demonstration on suitable footage

- Real-time alert panel

- Incident timeline with snapshots

- Search/filter by camera, event type, severity and time

- Role-based login

- Dockerized demo deployment

# 12. Task Assignment Matrix (template)

Fill in names once the team is finalized. This keeps ownership unambiguous — every deliverable in Section 6 should map to exactly one primary owner.

| Role | Workstream | Primary responsibility | Owner (name) |
| --- | --- | --- | --- |
| Team Lead / Architect | All | Keeps Sections 4 & 8 (architecture + contracts) as the single source of truth; unblocks integration. |  |
| AI/CV Engineer(s) | A | Detection, tracking, ANPR, face, night analytics. |  |
| Backend Engineer(s) | B | Ingestion gateway, API, auth, alert service. |  |
| Frontend Engineer(s) | C | Dashboard, live view, alerts, incident timeline, zone editor. |  |
| Data Engineer | D | Schema, migrations, evidence storage, seed data. |  |
| Intelligence Engineer | E | Zone rules, temporal rules, correlation, risk scoring. |  |
| DevOps / Security | F | docker-compose, CI, TLS, secrets, monitoring. |  |
| Docs / PM | All | Keeps this document updated; owns the SIH submission write-up. |  |

# 13. Innovation & Differentiation

| Innovation | Value |
| --- | --- |
| Retrofit Intelligence | AI is added as a software layer to existing CCTV rather than making specialized camera hardware the foundation. |
| Event-First Surveillance | The system does not merely display detections; it converts detections into explainable, timestamped security events. |
| Risk-Based Prioritization | Multiple weak signals can be combined into a configurable risk score so operators focus on the most important events. |
| Edge-Aware Design | Inference can run close to cameras to reduce bandwidth and preserve operation when connectivity to a central server is limited. |
| Evidence-Centric Workflow | Every alert can carry the relevant snapshot/clip reference, detection metadata and event reason. |
| Modular AI | Models can be replaced independently as accuracy, hardware and mission requirements evolve. |
| Security-by-Design | RBAC, audit logs, encrypted transport and controlled evidence access are treated as core architecture components. |

# 14. Cybersecurity & Privacy Architecture

- Encrypt video/API transport where supported using TLS and secure network configuration.

- Use role-based access control for operators, supervisors and administrators.

- Maintain immutable or tamper-evident audit records for sensitive actions.

- Separate camera networks from public-facing application networks.

- Store only the evidence required for the operational purpose and configured retention period.

- Apply least-privilege service accounts and secrets management.

- Expose model confidence and rule reasons to reduce opaque automated decisions.

- Treat face recognition as an optional controlled module requiring explicit authorization, governance and appropriate safeguards.

# 15. Evaluation Metrics / Definition of Done

- Detection precision/recall for target object classes.

- Tracking consistency and ID-switch rate.

- ANPR character accuracy under supported conditions.

- Alert latency from triggering event to operator notification.

- False-alert rate per camera/hour.

- Inference FPS and end-to-end throughput.

- CPU/GPU utilization and memory footprint.

- System uptime and stream recovery time.

- Evidence retrieval time.

# 16. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Low-light / weather degradation | Confidence thresholds, temporal filtering, low-light preprocessing, scenario-specific validation. |
| False positives | Multi-frame confirmation, tracking and rule correlation instead of single-frame triggers. |
| Network instability | Edge buffering, reconnect logic, local inference where practical. |
| Compute constraints | Model optimization, frame sampling, batching, hardware-aware model selection. |
| Privacy / misuse | RBAC, auditability, retention controls, strict governance for biometric functionality. |
| Model drift | Maintain validation datasets and monitor performance after deployment. |
| Team integration risk (new) | Freeze contracts in Section 8 early; daily standup; mock dependencies so no workstream blocks another. |

# 17. SIH Requirement Traceability

| SIH need | BAVIS response |
| --- | --- |
| Human detection & tracking | Person detector + multi-object tracker |
| Vehicle detection & classification | Vehicle detector + classifier |
| Face detection | Face detection module |
| ANPR | Plate detection + OCR pipeline |
| Virtual fence intrusion | Configurable line/polygon zone engine |
| Suspicious activity | Temporal/rule-based event intelligence |
| Night movement | Low-light movement analytics |
| Real-time alerts | Alert service + operator dashboard |
| Event logging | Event DB + evidence references + audit trail |
| Existing CCTV | RTSP/IP ingestion gateway |
| Cost-effective software approach | Software analytics layer over existing infrastructure |
| Command/control integration | API/webhook integration layer |

# 18. Project Positioning

BAVIS should be presented not as "another CCTV dashboard", but as an intelligence layer that converts existing video infrastructure into structured, prioritized and searchable security intelligence. The strongest hackathon story is the combination of retrofit deployment, real-time computer vision, event correlation, evidence-backed alerts, cybersecurity controls, and an architecture designed for edge/remote environments.

## 18.1 Scope Note

The SIH problem statement defines the required capability areas but does not prescribe an implementation stack, dataset, model family, deployment hardware or detailed API specification. The technology choices and architecture in this document are therefore proposed engineering decisions for the BAVIS implementation, not requirements stated by SIH.